|  |  |  |
| --- | --- | --- |
| Project Title | Project Manager | Date |
| Learning Hub Web Application | Mai Ashraf | 13/4/2020 |

|  |
| --- |
| Justification |
| The Learning Hub will act as an online free encyclopedia that has multiple information so that the users can explore and receive knowledge in different life domains and be part of a community to contribute and share their knowledge. |

|  |  |
| --- | --- |
| Scope Description | |
| In Scope | Out of Scope |
| Design   * Fully functional Learning Hub website – designed and developed according to the specifications as well as the requirement of the project stakeholders.   Development   * Publishing capability – allow users to upload articles, videos, and voice records. * Design, develop and host the website. * Domain name. * Search engine optimized available tours. * Different categories availability. * Admin Homepage with the required features. * Testing * Deployment * Support for month. | * Marketing Plan * Promotional Plan * Sales Projections * ROI calculations * Credit card processing system. * Merchant account. * Financial Analysis * Market Share |

|  |
| --- |
| Business Objectives |
| **Launch date**: 20/05/2022  **Better customer satisfaction:**  Needed a website which gathers many sections for different fields and gets notified with all the updates of the user's interests. |

|  |
| --- |
| Project Deliverables |
| * Web Application * Project Plan * Project Report * Testing Plan * SRS (Software requirements Specification) * RTM (Traceability matrixes) * Project high level Design * Project Low level design * Quality Reports |

|  |
| --- |
| Project Exclusions |
| * Uploading Images and big size videos & audios. * Adding features regarding articles designs and layout. * Host the website on a cloud * Adding more categories * Searching with hashtags |

|  |
| --- |
| **Constraints** |
| * Web-based system / PC based. * Unique user IDs. * Admin feature needed: can delete user accounts, give access to users to be admins,   delete content from user, user can get notification when admin deletes its content. |
| **Scope**:  To develop a website that would function as an online free encyclopedia with a variety of material, allowing users to discover and receive knowledge in a variety of life domains while also participating in a community where they may contribute and share their expertise. |

|  |
| --- |
| **Assumptions** |
| * User Password must contain more than 8 characters with a pattern (“^(?=.\d)(?=.[a-z])(?=.\*[A-Z]).{8,20}$“) * Video size is 1min minimum and 2 mins max with no specific extensions * Voice recorded size uploaded must be a 30 sec to 1 min with (“mp3”) extension |